Splinterstice Roadmap

1. Project Overview & Philosophy
Splinterstice is a decentralized, web-based IM platform built for free-speech absolutism. Unlike clearnet alternatives such as Discord and any app that uses the Matrix protocol, it can only be found exclusively on Tor and I2P.

Core Tech Stack:

- Backend: Ruby on Rails (API), MySQL (Persistent Data), Redis (Ephemeral Chat Data).
- Infrastructure: Docker, Kubernetes, Nginx, Tor/I2P Proxy Layers.
- Storage/Hosting: IPFS via Openmesh (Serverless/Network Independent).
- Frontend: Custom JavaScript 2.5D Rendering Engine.

2. Phase 1: Foundation & Darknet Infrastructure
Objective: Establish the decentralized hosting environment and the primary entry points.

- Openmesh & IPFS Deployment: Configure Splinterstice to deploy from Openmesh as the main node. Establish the IPFS "middleman" to connect the back-end to various decentralized nodes and backup cloud tiers.
- Tor & I2P Gateway Configuration: Finalize the .torrc and I2P tunnel configurations to ensure the platform is "Access Through Name Only."
- Secure Digital Handshake (SDH) Protocol: Develop the custom handshaking protocol for account registration. This includes the cryptographic signature verification followed by the 2.5D animated handshake sequence.
- E2EE Subsystem Development: Build the server-side subsystem to manage individualized "Key-Codes" (cryptowallet-style access) and obscure server-side exit nodes/user IPs.

3. Phase 2: GUI & 2.5D Visualization Engine
Objective: Bridge traditional 2D chat functionality with the immersive 2.5D interface.

- 2.5D GUI Core: Implement the cohesive blend of 2D/2.5D interfaces. Users must be able to toggle views based on device performance.
- Homespace & Subchat Logic: Develop the "Guild" architecture where every user's "Homespace" acts as a hybrid of a Discord server and a Matrix homeserver.
- Interactable 2.5D Plugin System: Create the framework for developer-created plugins, allowing for objects like 2.5D-rendered pop-up screens for video playback.
- 2.5D Tabbed Interface: Launch the tab management system. Features include drag-and-drop tabs, depth-effect transitions, and interactive hover effects (3D shift previews).
- Adaptive Layout Engine: Ensure the 2.5D depth effect remains consistent across various screen sizes and mobile darknet browsers.

4. Phase 3: Topology & Socket Automation
Objective: Ensure the network is self-healing, self-sufficient, and scalable.

- Auto-Enabled Socket Clusters: Implement the automated generation of network socket clusters for every new Homespace. This ensures that even if the main Splinterstice node is compromised, individual Homespaces remain operational.
- Inter-Socket Communication Protocol: Standardize RESTful APIs and WebSocket connections for high-coordination between independent socket endpoints.
- Self-Healing Mechanisms: Integrate "circuit breaker" logic to automatically reroute traffic and redistribute data loads if specific endpoints or nodes fail.
- Message Forwarding & DM Infrastructure: Build the DM group chat system (10-person limit) and message forwarding capabilities consistent with Matrix/Discord standards.

5. Phase 4: Mass Customization & Desktop WAPP
Objective: Empower users with self-hosting options and aesthetic control.

- Homespace Self-Hosting: Develop the settings toggle allowing users to host their specific Homespace on their own virtualized or physical hardware (Matrix-style federation).
- Customization Toolkit: Release the UI toolkit for personalized front-ends. Include presets for virtual environments like a Café, Library, or Outdoor Park.
- Avatar System: Implement the 2.5D avatar customizer using pre-designed models and third-party plugin hooks.
- Desktop Console Router (WAPP): Finalize the background application that stores the user's individualized Key-Code and acts as a local router for browser-based access.
- Real-Time Translation: Deploy the international collaboration tool providing instant message translation across an extensive language list.

6. Phase 5: Governance & Hybrid Expert System (Automod)
Objective: Maintain ToS compliance without compromising the privacy of the underlying models.

- Hybrid Expert System Backend: Build the multi-threat detection engine:
  - PhotoDNA Hashing: For CSAM detection without exposing the model to illegal data.
  - CNNs & Age Estimation: For adult content filtering.
  - XGBoost Classifiers: To process signals and trigger automated enforcement for clear violations (>0.85 confidence).
- Automod Bot: Launch the bot to cut off services for explicitly illegal acts (as defined in ToS) and generate IPFS-based violation reports for authorities.
- Random URL Generation: Finalize the security feature that regenerates a numerical URL string every time a user switches tabs to prevent link-sniffing or unauthorized sharing.

7. Risks & Issues
Risk Type	Description	Mitigation Strategy
Network Latency	Tor/I2P routing can cause high latency for WebSocket-based 2.5D interactions.	Implement aggressive Redis caching and optimized 2.5D rendering on the client-side.
IPFS Persistence	Data shared via IPFS may be lost if not pinned by enough nodes.	Utilize the "Backup Node" system across free-tier cloud services to ensure data redundancy.
False Positives	The Hybrid Expert System might flag "edge-case" discourse as a ToS violation.	Implementation of Transformer-based contextual analysis and human review escalation for ambiguous cases (0.3-0.7 confidence).

8. Dependencies
1. Openmesh: Required for decentralized deployment.
2. IPFS Protocol: Primary middleman for back-end to node connectivity.
3. Ruby on Rails 7.x: Core API framework.
4. MySQL/Redis: Essential for the dual-layer data network.
5. Docker/Kubernetes: Necessary for socket cluster orchestration and scalability.

9. Final Steps & Launch
- Registration Launch: Open the .onion and eepsite registration pages.
- Publicization: Publicize the platform exclusively on Tor and I2P directories.
- WAPP Distribution: Release the download links for the Desktop Console Router upon successful registration.